1. Cross River Rail is a $5.4 billion investment in South East Queensland’s transport infrastructure. The project is injecting $4.1 million per day into the economy, 90 per cent of this directly into the Queensland economy. More than 800 Queensland suppliers and sub-contractors have already benefitted from the project, and over 2,400 people have worked on the project to date.
2. The project has maintained high safety standards through a collaborative approach to safety management between the Cross River Rail Delivery Authority, the major works contractors and Workplace Health and Safety Queensland.
3. Work is underway across 12 sites, with significant excavation progress already made at the four new underground station sites. The two Tunnel Boring Machines have already commenced their 3.6 km journey between the Woolloongabba and Northern Portal sites.
4. One of Queensland’s largest ever demolition projects was completed last year to remove the three buildings which made up the Brisbane Transit Centre.
5. Major works at the Exhibition station site have commenced and works are also underway for the southern and northern tunnel portals.
6. Cabinet noted the progress of the Cross River Rail project to date.
7. *Attachments*
	* Nil.